Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25-09-2026 |
| --- | --- |
| Team ID | SWTID-2026-2919 |
| Project Name | AI FitTrack |
| Maximum Marks | 5 Marks |

1. Product Backlog

The product backlog contains the features and tasks required to develop the AI FitTrack system. The backlog is prioritized based on functionality, importance, and implementation requirements.

| Backlog ID | Epic / Feature | User Story / Task | Priority | Story Points |
| --- | --- | --- | --- | --- |
| PB-01 | User Registration | As a user, I can register using my name, email, and password. | High | 3 |
| PB-02 | User Authentication | As a user, I can log in using my registered email and password. | High | 3 |
| PB-03 | JWT Security | As a user, I can securely access protected features using authentication. | High | 5 |
| PB-04 | User Profile | As a user, I can view my profile information. | Medium | 2 |
| PB-05 | Workout Creation | As a user, I can add my workout details. | High | 3 |
| PB-06 | Workout Viewing | As a user, I can view my workout records. | High | 2 |
| PB-07 | Workout Update | As a user, I can update an existing workout record. | Medium | 3 |
| PB-08 | Workout Delete | As a user, I can delete an existing workout record. | Medium | 2 |
| PB-09 | Workout Search | As a user, I can search workout records using keywords or date-related information. | Medium | 3 |
| PB-10 | AI Workout Recommendation | As a user, I can receive a personalized workout recommendation based on my age, goal, and experience. | High | 8 |
| PB-11 | AI Fitness Insights | As a user, I can receive fitness insights based on my workout statistics. | High | 8 |
| PB-12 | Input Validation | As a user, I receive clear errors when required information is missing or invalid. | Medium | 3 |
| PB-13 | Error Handling | The system should handle API and service errors properly. | Medium | 3 |
| PB-14 | API Testing | Test all implemented API endpoints using Thunder Client. | High | 5 |
| PB-15 | Documentation | Prepare project documentation, API documentation and testing results. | Medium | 3 |

2. Sprint Planning

The project was divided into development sprints to organize the implementation of the AI FitTrack system.

Sprint-1: Backend Foundation & Authentication

Sprint Goal:
Develop the basic backend structure, database connection, user management, and authentication.

| Story ID | Story / Task | Story Points | Status |
| --- | --- | --- | --- |
| PB-01 | User Registration | 3 | Completed |
| PB-02 | User Authentication | 3 | Completed |
| PB-03 | JWT Security | 5 | Completed |
| PB-04 | User Profile | 2 | Completed |
| PB-12 | Input Validation | 3 | Completed |
| PB-13 | Error Handling | 3 | Completed |

Total Story Points: 19

Sprint-2: Workout Management

Sprint Goal:
Implement workout tracking and workout record management functionality.

| Story ID | Story / Task | Story Points | Status |
| --- | --- | --- | --- |
| PB-05 | Workout Creation | 3 | Completed |
| PB-06 | Workout Viewing | 2 | Completed |
| PB-07 | Workout Update | 3 | Completed |
| PB-08 | Workout Delete | 2 | Completed |
| PB-09 | Workout Search | 3 | Completed |

Total Story Points: 13

Sprint-3: AI Integration & Testing

Sprint Goal:
Integrate Google Gemini AI, implement personalized fitness features, and test the complete backend.

| Story ID | Story / Task | Story Points | Status |
| --- | --- | --- | --- |
| PB-10 | AI Workout Recommendation | 8 | Completed |
| PB-11 | AI Fitness Insights | 8 | Completed |
| PB-14 | API Testing | 5 | Completed |
| PB-15 | Documentation | 3 | Completed |

Total Story Points: 24

3. Sprint Summary

| Sprint | Main Focus | Story Points | Status |
| --- | --- | --- | --- |
| Sprint-1 | Backend Foundation & Authentication | 19 | Completed |
| Sprint-2 | Workout Management | 13 | Completed |
| Sprint-3 | AI Integration, Testing & Documentation | 24 | Completed |
| Total | AI FitTrack Project | 56 | Completed |

4. User Stories

US-01 – User Registration

User Story:
As a user, I can register for AI FitTrack using my name, email, and password so that I can create an account.

Acceptance Criteria:

- User can provide valid registration details.

- The account is stored in the database.

- Invalid or missing details generate an error response.

Story Points: 3

US-02 – User Authentication

User Story:
As a user, I can log in using my registered email and password so that I can securely access my account.

Acceptance Criteria:

- Valid credentials allow login.

- A JWT token is generated after successful login.

- Invalid credentials are rejected.

Story Points: 3

US-03 – Workout Management

User Story:
As a user, I can create, view, update, and delete my workout records so that I can maintain my fitness history.

Acceptance Criteria:

- User can add workout details.

- User can view workout records.

- User can update workout information.

- User can delete workout records.

Story Points: 8

US-04 – Workout Search

User Story:
As a user, I can search my workout records so that I can easily find relevant workout information.

Acceptance Criteria:

- User can provide a search query.

- Matching workout records are returned.

- Search can be used with workout keywords or date-related information.

Story Points: 3

US-05 – AI Workout Recommendation

User Story:
As a user, I can receive a personalized workout recommendation based on my age, fitness goal, and experience level so that I can follow a suitable workout plan.

Acceptance Criteria:

- User provides age.

- User provides fitness goal.

- User provides experience level.

- Google Gemini processes the information.

- A personalized recommendation is returned.

Story Points: 8

US-06 – AI Fitness Insights

User Story:
As a user, I can receive AI-generated fitness insights based on my workout statistics so that I can better understand my progress.

Acceptance Criteria:

- User provides workout statistics.

- The system sends the information to Google Gemini.

- AI generates a fitness insight.

- The insight is returned to the user.

Story Points: 8

5. Story Point Estimation

Story points were assigned based on the relative complexity, effort, and technical difficulty of each feature.

| Story Points | Meaning |
| --- | --- |
| 1 | Very simple task |
| 2 | Simple task |
| 3 | Small task with moderate effort |
| 5 | Medium-complexity task |
| 8 | Complex task requiring significant development or integration |

The highest story points were assigned to the AI features because they require integration with an external Google Gemini AI service and additional request processing.

6. Project Planning Summary

AI FitTrack was planned and developed using an incremental sprint-based approach. The project started with backend setup and authentication, followed by workout management, and finally AI integration, testing, and documentation. This approach allowed each major functionality to be developed and tested before moving to the next stage.